Longroyde Junior School – School Development Plan 2015/2016 

SpringTerm 2015

**Priority 4 BUILDINGS (SL)**

1. **To purchase and install a mobile classroom in the adventure playground.**
2. **To create a hard court area to increase our capacity to offer more learning opportunities in sport and PE.**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **School Aim** | **Objective** | **SDP Action** | **Time** | **Lead Person** | **Budget Area****Resource Implication** | **Success Criteria/Impact** | **Cost** | **a) Monitoring****b) Evaluation** |
| 7a – e1a –c | b) To purchase a mobile classroom to locate in the adventure playground.b) To create a hard court area to increase our capacity to offer more learning opportunities in sport and PE. | Oversee installation of the buildings and the connection to mains electric and water.To complete the installation of a hard court area to the top field including planting, lighting and seating. | Summer2015- May 2014 | Mrs. Lyall, Headteacher and Mrs CleggMrs. Lyall, Headteacher, Mr Duggleby and Miss Thomas | BudgetBudget and SSG Funding | Buildings installed by start of new academic year.Children have access to more PE/Sports space so that a wider range of learning activities can be provided. | £42,000£5,000 | Finance committee of GovernorsFinance committee of Governors |